## Slide 1
Software Design
Scrum Spring Planning and Tracking

## Slide 2
2
Scrum Task Board
YL Hedley
Source : www.123rf.com/
Scrum board: a visual process tool to track work in sprints, e.g.
  To Do: lists the tasks that are not yet started. (i.e., backlog)
  Doing: the tasks that are in progress
  Done: the tasks that are completed
https://www.youtube.com/watch?v=Ti2g66b7MUo
Notes: 2

## Slide 3
3
Scrum Task Board
YL Hedley
Notes: 3

## Slide 4
4
Scrum Tasks
YL Hedley
Source : www.123rf.com/
Scrum Task Breakdown
  To use the Definition of Done (DOD) as a checklist to produce a list of tasks
  To use hours to estimate the amount of effort required to complete a task
Notes: 4

## Slide 5
5
Scrum Tasks
YL Hedley
Notes: 5

## Slide 6
6
Definition of Done
YL Hedley
Source: https://medium.com/
  DOD Example
  User story: As a user, I want to be able to search a product, so that I can find the product I am looking for
  DOD:
  Design for product search is completed
  Code for product search is completed
  Tasks based on the DOD:
  Produce the design model for product search function
  Write code for the product search page
Notes: 6

## Slide 7
7
Sprint Planning & Tracking
YL Hedley
Source : Lcm-ua.org
  Burn-up chart
  shows how much work has been completed, and the total amount of work, which may be produced when the teams update their release plan
https://www.youtube.com/watch?v=BVTZxAe-8Wc
https://www.youtube.com/watch?v=o-DoeXeNjVE
Notes: 7

## Slide 8
8
Sprint Planning & Tracking
YL Hedley
Source developer.salesforce.com/
  Burn-down chart
  shows how much work is remaining to be done in a sprint
Notes: 8